Jyotish AI

Agent PRDs — v1.0

Seven autonomous agents · Web-first · Vedic AI · India consumer

## Agents in this document

1. Kundli agent  —  Calculation engine

2. Interpretation agent  —  AI reading engine

3. Content agent  —  Scheduled content engine

4. Growth agent  —  SEO & acquisition engine

5. Retention agent  —  Engagement engine

6. Corpus agent  —  Knowledge base quality engine

7. Payments agent  —  Subscription lifecycle engine

How to use this document Each agent section is self-contained. Hand one section at a time to the AI builder. Build order: Kundli → Interpretation → Content → Retention → Growth → Corpus → Payments. The Kundli agent must be complete and passing all tests before any other agent starts. The Orchestrator is a thin event bus (BullMQ on Redis) — it does not need a separate spec. All agents share the same Supabase instance and emit/consume from the same event queue.

Agent 1 — Kundli agent

Calculation engine

## What it does

The Kundli agent is the calculation foundation for everything else. It takes a user's birth details (date, time, place) and produces a complete, validated Vedic chart as structured JSON. Every other agent depends on this output — nothing runs without an accurate chart. This agent has zero AI involvement; it is pure deterministic math.

## Trigger

| Trigger event | Condition |
| --- | --- |
| New user signup | User completes onboarding with birth details |
| Birth detail update | User edits date, time, or place of birth |
| Ayanamsa change | User switches ayanamsa in settings |
| Partner chart (Kundli Milan) | Second chart generated for compatibility |

## Inputs

- Date of birth — DD/MM/YYYY

- Time of birth — HH:MM (24hr); fallback: 12:00 noon if unknown

- Place of birth — city name → resolved to latitude/longitude via OpenCage Geocoding API

- Ayanamsa — default Lahiri; user-overridable to Krishnamurti or Raman

## Processing steps

- 1. Geocode birth city → lat/long + timezone at birth date (historical timezone-aware)

- 2. Convert local birth time to UTC

- 3. Call Swiss Ephemeris (pyswisseph) with Julian Day Number

- 4. Calculate all 9 planetary positions (Sun, Moon, Mars, Mercury, Jupiter, Venus, Saturn, Rahu, Ketu) in degrees

- 5. Apply Lahiri ayanamsa correction → sidereal positions

- 6. Compute Lagna (Ascendant) from birth time + place

- 7. Assign planets to houses (Whole sign system)

- 8. Determine Rashi (Moon sign) and Nakshatra + Pada

- 9. Calculate Vimshottari Dasha — full timeline from birth: Mahadasha → Antardasha → Pratyantar with ISO dates

- 10. Detect Yogas — scan for top 30 common formations (Raj Yoga, Gajakesari, Kemadruma, Dhana, Mangal Dosha, etc.)

- 11. Validate output — cross-check planet counts, house assignments, Dasha sum = 120 years

- 12. Store JSON to Supabase `charts` table, emit `chart.generated` event

## Output schema (JSON)

chart JSON structure { user_id, generated_at, ayanamsa, lagna: { sign, degree }, planets: [{ name, sign, house, degree, retrograde, nakshatra, pada }], houses: [{ number, sign, planets[] }], dashas: { current: { maha, antar, pratyantar, ends_at }, timeline: [...] }, yogas: [{ name, planets[], house, strength }], birth_unknown_time: boolean }

## Error handling

| Error | Handling |
| --- | --- |
| Unknown birth time | Set birth_unknown_time: true, use noon, disable Lagna-dependent readings, show accuracy warning in UI |
| Geocoding failure | Retry once; if still fails, prompt user to enter lat/long manually |
| Ephemeris library error | Log to Sentry, return 500, do not store partial chart |
| Invalid date (pre-1900) | Swiss Ephemeris handles back to 600 BC — flag dates pre-1900 for manual QA |
| Ayanamsa mismatch | On ayanamsa change, delete old chart and regenerate — never patch positions |

## Test requirements

Before any other agent is built, this agent must pass 50 test cases against verified charts (public figures with confirmed birth times and independently verified planetary positions).

- Accuracy threshold: all 9 planet positions within 0.5° of reference

- Dasha start/end dates within 1 day of reference

- Yoga detection: 90%+ match against manual expert review on test set

## Success metrics

| Metric | Target |
| --- | --- |
| Chart generation time | < 800ms p95 |
| Calculation error rate | < 0.01% (zero tolerance for wrong planets) |
| Geocoding success rate | > 99% for Indian cities |
| Test suite pass rate | 100% before deploy |

Agent 2 — Interpretation agent

AI reading engine

## What it does

The Interpretation agent is the core AI product. It takes a user's chart JSON plus a query context, retrieves the relevant Vedic rules from the knowledge base, and generates a personalised reading via LLM. Every reading the user sees is produced by this agent. Quality here is the product — everything else is infrastructure.

## Trigger

| Trigger | Condition |
| --- | --- |
| User opens home screen | Generates today's personalised daily reading (cached 24hr) |
| User requests domain reading | Career / relationship / health / spiritual — on demand |
| User sends Ask query | Free-text question about their chart |
| Scheduled Dasha event | Major Dasha change within 30 days — proactive reading generated |
| Significant transit | Saturn/Jupiter ingress into user's key houses |

## Inputs

- User's chart JSON (from Kundli agent)

- Current planetary transit positions (fetched fresh from ephemeris microservice)

- Query type: daily | domain | ask | dasha_alert | transit_alert

- Domain tag (if domain query): career | relationship | health | wealth | spiritual

- User's life context: stated concern, language preference

- User's current Dasha period (extracted from chart JSON)

## Processing steps

- 1. Extract relevant planet-house-sign combinations from chart JSON based on query type

- 2. Build RAG query: '{planet} in {sign} in house {n} — {domain}' × top 3 relevant combinations

- 3. Retrieve top-8 rule chunks from pgvector knowledge base (cosine similarity threshold > 0.75)

- 4. Rerank chunks by domain relevance (career rules ranked higher for career queries)

- 5. Build LLM prompt: system prompt + chart summary + retrieved rules + current transits + user context

- 6. Call Claude claude-sonnet-4-6 with streaming enabled

- 7. Validate output — planet names match chart, no doom language, within word limit

- 8. Cache result with key: user_id + query_type + date (daily readings cached 24hr, others 6hr)

- 9. Store reading to `readings` table with retrieval metadata for corpus agent audit

System prompt (non-negotiable rules) You are a Vedic astrology interpreter. You have been given the user's chart and relevant classical rules. Rules: 1. Only interpret what is in the retrieved rules. Do not add Vedic knowledge from training. 2. Never predict death, serious illness, or irreversible misfortune. 3. Use probability language — 'this period may bring', not 'this will cause'. 4. Always end with one actionable insight or remedy. 5. Match the user's language: English ¦ Hindi ¦ Hinglish. 6. Maximum 300 words for daily, 500 for domain, 250 for ask. 7. Explain Vedic terms the first time you use them.

## Output

- Structured reading object: { title, summary (2 lines), body (paragraphs), remedy (1 line), sources: [rule_chunk_ids] }

- Streamed to client via Server-Sent Events — first token within 1s

- Sources stored for corpus agent audit — which rules were used

## RAG confidence handling

| Condition | Handling |
| --- | --- |
| < 3 chunks retrieved | Fall back to generic Dasha interpretation only; flag reading as low-confidence |
| No chunks above threshold | Return 'Your chart has a rare configuration — detailed reading coming soon'; queue for corpus gap |
| Conflicting rules retrieved | Prompt instructs LLM to synthesise: 'These rules may modify each other — explain both influences' |
| Birth time unknown | Exclude all house-dependent rules; note limitation in reading |

## Success metrics

| Metric | Target |
| --- | --- |
| Time to first token | < 1s |
| Reading generation p95 | < 4s end-to-end |
| User rating > 3/5 | > 78% of readings |
| Hallucination rate | < 0.5% (planet wrong in output vs chart) |
| Cache hit rate | > 60% on daily readings |

Agent 3 — Content agent

Scheduled content engine

## What it does

The Content agent runs on a schedule and handles all proactive content generation — daily readings for every active user, weekly forecasts, SEO article drafts, and transit alert copy. It offloads bulk generation work from the Interpretation agent so on-demand queries stay fast.

## Trigger

| Schedule / Trigger | Task |
| --- | --- |
| Daily at 05:00 IST | Generate today's reading for all active users |
| Monday 06:00 IST | Generate weekly forecast for paid subscribers |
| On planet ingress (transit) | Generate transit alert content for affected users |
| On Dasha change (D-30) | Generate 'upcoming period' reading for affected users |
| Weekly Sunday 22:00 IST | Generate 3 SEO article drafts based on trending queries |

## Daily reading generation (batch)

- 1. Query `users` table — all users with chart + active session in last 30 days

- 2. Fetch today's transit positions (one call, cached for all users)

- 3. For each user: call Interpretation agent with query_type='daily', transit positions, chart JSON

- 4. Rate limit: max 50 concurrent LLM calls; queue remainder with BullMQ

- 5. Store results to `readings` table with date key

- 6. Mark reading as 'ready' in user record — push notification triggered by Retention agent

- 7. Log batch stats: total generated, failed, avg latency, cache hits

## SEO article generation

Weekly agent run: finds high-volume Vedic astrology search queries not yet covered by existing pages, generates structured article drafts, queues for human review before publish.

- 1. Pull top 50 queries from Google Search Console API (or Ahrefs API if connected)

- 2. Filter: queries with > 500 monthly searches in India, not already covered by existing page

- 3. For each target query: generate article outline + 600-word draft via LLM

- 4. Article structure: H1 (exact keyword) → intro → 3-5 H2 sections → FAQ → CTA to free Kundli

- 5. Store drafts to `content_drafts` table with status='pending_review'

- 6. Notify founder via Slack: 'X article drafts ready for review'

- 7. Founder approves/edits → status='approved' → Next.js page auto-generated on next deploy

SEO content rules Every article must: link to free Kundli generator, include one real user question as FAQ, mention a specific Vedic concept (not just generic astrology), be in English first (Hindi version queued separately). Never publish AI content without founder review — one factually wrong article can damage domain trust.

## Success metrics

| Metric | Target |
| --- | --- |
| Daily batch completion time | < 45 min for 10K users |
| Batch failure rate | < 1% |
| SEO drafts per week | 3 minimum |
| Article approval rate | > 70% (indicates good targeting) |
| Organic traffic from content pages | Month-on-month growth |

Agent 4 — Growth agent

SEO & acquisition engine

## What it does

The Growth agent owns organic acquisition. Its primary job is SEO — monitoring keyword rankings, identifying gaps, and generating landing pages for high-intent Vedic astrology queries. Secondary: monitoring product mentions and competitor activity. This agent runs mostly on a weekly schedule with some event-driven triggers.

## Trigger

| Schedule / Trigger | Task |
| --- | --- |
| Weekly Monday 07:00 IST | Keyword rank check + gap analysis |
| Weekly Wednesday 07:00 IST | Competitor page monitoring |
| On new ranking drop > 5 positions | Alert + generate replacement content |
| Monthly 1st | Full acquisition report for founder |

## Keyword monitoring

- 1. Pull current rankings for target keyword list from Google Search Console API

- 2. Compare against previous week — flag any keyword that dropped > 5 positions

- 3. Check competitor pages (Astrosage, Astrotalk) for new content on monitored queries via sitemap diff

- 4. Identify unranked queries with > 200 monthly searches — add to content gap list

- 5. Prioritise gap list by: search volume × user intent score × estimated difficulty

- 6. Pass top 5 priority queries to Content agent for article generation

## Landing page generation

High-intent Vedic queries map directly to programmatic landing pages. The Growth agent identifies these and queues page generation.

- Page types to generate:

  - Combination pages: '[Sign] + [Sign] compatibility', 'Kundli for [Name] meaning'

  - Transit pages: '[Planet] transit [Sign] [Year] effects in Hindi'

  - Dasha pages: '[Planet] Mahadasha effects on career / marriage / health'

  - Remedy pages: 'Mangal dosha remedies', 'Shani sade sati 2025 remedies'

- Each page: SSR via Next.js, < 2s LCP, structured data (FAQ schema), internal link to free Kundli generator

- Pages auto-deployed on approval — no manual coding

## Acquisition report (monthly)

- Organic sessions vs previous month

- Top 10 pages by new user acquisition

- Keywords entered top 10 this month

- Conversion rate: organic visitor → Kundli generated

- Estimated organic value (sessions × avg CPC for keyword)

- Delivered as Slack message + stored in `reports` table

## Success metrics

| Metric | Target |
| --- | --- |
| Keywords in top 10 (India) | > 50 within 6 months |
| Organic sessions (month 6) | > 100K/month |
| Organic → signup conversion | > 8% |
| Programmatic pages live | > 200 within 3 months |
| Content gap closure rate | > 3 pages/week |

Agent 5 — Retention agent

Engagement engine

## What it does

The Retention agent monitors user engagement and sends timely, contextually relevant communications to keep users active and convert free users to paid. It is entirely event-driven — it never sends generic broadcast messages. Every nudge is tied to something happening in the user's chart or behaviour.

## Trigger

| Trigger event | Action |
| --- | --- |
| User inactive 3 days | Send 'your reading is ready' push notification |
| User inactive 7 days | Send email: upcoming transit or Dasha event relevant to their chart |
| User inactive 21 days | Send re-engagement email with personalised chart insight |
| Dasha change in 30 days | Push + email: 'Major life period changing — here's what to expect' |
| Significant transit (Saturn/Jupiter) | Push: planet entering key house for user |
| User hits free reading limit | In-app prompt + email: upgrade to continue |
| Subscription expires in 3 days | Push + email: renewal reminder |
| Failed payment | Email sequence: 3 attempts over 7 days before cancellation |

## Nudge rules (non-negotiable)

Communication rules 1. Max 1 push notification per user per day. 2. Max 2 emails per user per week. 3. Every message must reference something specific to the user's chart — no generic copy. 4. No nudges between 22:00 and 07:00 IST. 5. User can mute any channel from profile — respect immediately. 6. After 3 consecutive ignored pushes, downgrade to email only for 7 days.

## Dasha change nudge (highest value)

This is the most powerful retention and conversion trigger. When a user is 30 days from a Mahadasha change, the agent generates a bespoke 'entering [Planet] period' reading and sends it as a teaser — full reading behind paywall.

- Push: 'Your [Planet] Mahadasha begins in 28 days. Here's what shifts →'

- Tapping push: opens teaser reading (first 2 paragraphs free, rest blurred)

- CTA: 'Unlock your full [Planet] Mahadasha guide — ₹99/mo'

- Email (3 days later if not converted): longer teaser + 3 user questions the reading answers

## Churn prediction

- Score each user weekly: days_since_last_open × 0.4 + readings_rated_low × 0.3 + subscription_age × 0.3

- Users above churn threshold: flag for high-touch retention sequence

- High-touch sequence: personalised email from 'founder' with specific chart insight + offer

- Track: churn sequence conversion rate — iterate copy monthly

## Success metrics

| Metric | Target |
| --- | --- |
| D7 retention | > 35% |
| D30 retention | > 18% |
| Push notification open rate | > 22% |
| Email open rate | > 28% |
| Dasha nudge → paid conversion | > 12% |
| Monthly churn rate (paid) | < 8% |

Agent 6 — Corpus agent

Knowledge base quality engine

## What it does

The Corpus agent maintains the quality of the RAG knowledge base over time. It audits reading quality, identifies gaps in Vedic rule coverage, flags low-confidence retrievals, and queues updates for human review. Without this agent, the knowledge base stagnates and reading quality drifts downward as user charts reveal edge cases not covered in the initial corpus.

## Trigger

| Schedule / Trigger | Task |
| --- | --- |
| Weekly Sunday 23:00 IST | Full quality audit of week's readings |
| On reading rated < 2/5 by user | Immediate flag — inspect retrieval metadata |
| On RAG retrieval < 3 chunks | Log gap — add to gap queue |
| Monthly 1st | Corpus coverage report |

## Weekly quality audit

- 1. Pull all readings generated this week from `readings` table

- 2. Filter: readings with user rating ≤ 2/5, or flagged by output validator

- 3. For each flagged reading: retrieve the rule chunks that were used (stored in reading metadata)

- 4. Classify failure type:

  - Coverage gap — no relevant rules existed for this planet/house/sign combination

  - Retrieval failure — rules existed but weren't retrieved (embedding issue)

  - Synthesis failure — rules were retrieved but LLM output was poor (prompt issue)

- 5. Coverage gaps → add to `corpus_gaps` table with priority score

- 6. Retrieval failures → flag chunk for re-embedding

- 7. Synthesis failures → add example to prompt improvement queue

- 8. Generate weekly summary: X gaps found, Y re-embeds queued, Z prompt issues

- 9. Send summary to founder via Slack

## Gap queue management

Coverage gaps are the most important output. Each gap represents a chart configuration the system can't interpret well.

- Gap record: { planet, sign, house, domain, frequency, priority_score }

- Priority score = frequency × domain_importance (marriage/career > general)

- Top 10 gaps sent to founder weekly: 'These 10 chart configurations need new rules'

- Founder or domain expert adds rules → ingested into pgvector on next corpus refresh

- Gap closure tracked — alert when gap frequency drops after new rules added

What the corpus agent does NOT do It does not auto-add Vedic rules. All new rule content must be reviewed by a domain expert before ingestion. AI-generated Vedic rules without human review will degrade trust faster than gaps do. The agent's job is to surface gaps precisely, not to fill them autonomously.

## Corpus refresh process

- 1. Domain expert provides new rules as structured CSV: planet, sign, house, effect, domain, source_text

- 2. Corpus agent validates format and checks for duplicates

- 3. Generate embeddings via text-embedding-3-small

- 4. Upsert into pgvector with metadata

- 5. Run retrieval test on 20 known queries — verify new rules surface correctly

- 6. Update corpus version number + changelog in `corpus_versions` table

## Success metrics

| Metric | Target |
| --- | --- |
| Weeks to identify a coverage gap | < 1 week after first occurrence |
| Gap queue resolution time | < 2 weeks for high-priority gaps |
| RAG retrieval < 3 chunks rate | < 5% of readings |
| Corpus size growth (rules) | > 500 new rules per month (initial phase) |
| Reading quality trend | Average rating increasing month-on-month |

Agent 7 — Payments agent

Subscription lifecycle engine

## What it does

The Payments agent manages the entire subscription lifecycle — new subscriptions, renewals, failed payments, downgrades, cancellations, and upgrade nudges. It integrates with Razorpay and ensures no revenue leaks from unhandled payment states. It also feeds signals to the Retention agent for conversion nudges.

## Trigger

| Trigger | Action |
| --- | --- |
| Razorpay webhook: payment.captured | Activate subscription, update user tier |
| Razorpay webhook: payment.failed | Start failed payment recovery sequence |
| Razorpay webhook: subscription.charged | Log renewal, send confirmation |
| Razorpay webhook: subscription.cancelled | Downgrade user, send offboarding email |
| Subscription expires in 3 days | Trigger renewal reminder to Retention agent |
| User hits free tier limit | Emit upgrade_prompt event to Retention agent |
| Daily 08:00 IST | Reconciliation check — Razorpay vs database |

## Subscription tiers

| Tier | Access |
| --- | --- |
| Free | Kundli generation, planet/house data, 3 Ask questions/month |
| Basic — ₹99/mo | Daily readings, weekly forecast, unlimited Ask |
| Pro — ₹199/mo | Basic + Kundli Milan, transit alerts, Muhurta checks |
| One-time reports | Varshaphal ₹499, Detailed Kundli PDF ₹299 |

## Failed payment recovery

Failed payments are the biggest preventable revenue leak. The agent handles the full dunning sequence automatically.

- Attempt 1 (Day 0): Log failure, send email 'Payment didn't go through — retry'

- Attempt 2 (Day 3): Push notification + email with direct payment link

- Attempt 3 (Day 7): Email with offer — '1 month at 50% off if you complete payment today'

- Day 8: If still unpaid, downgrade to free, send 'Your Pro access has paused' email

- Day 8–30: User retains all chart data, readings history accessible, features locked

- After day 30: Send 'We miss you' reactivation email with no discount

## Reconciliation (daily)

- Pull all Razorpay transactions from previous day via API

- Compare against `subscriptions` table — flag any payment captured but not reflected in DB

- Flag any active subscription in DB with no corresponding Razorpay subscription ID

- Alert founder via Slack if discrepancy > 0 — never auto-correct without human confirmation

## Upgrade nudge signals

The Payments agent emits events that the Retention agent acts on — it does not send communications directly.

- Event: free_limit_reached → Retention agent sends in-app upgrade prompt

- Event: high_engagement_free_user (> 5 sessions in 7 days, not paid) → Retention agent sends upgrade email

- Event: subscription_renewal_due_3d → Retention agent sends renewal reminder

## Data stored

| Table | Key fields |
| --- | --- |
| `subscriptions` | user_id, tier, razorpay_sub_id, status, starts_at, ends_at, auto_renew |
| `payments` | payment_id, user_id, amount, currency, status, razorpay_payment_id, created_at |
| `invoices` | invoice_id, user_id, amount, period, pdf_url, sent_at |
| `dunning_log` | user_id, attempt_number, sent_at, outcome |

## Success metrics

| Metric | Target |
| --- | --- |
| Failed payment recovery rate | > 35% of failed payments recovered |
| Reconciliation discrepancies | 0 unresolved after 24hr |
| Subscription activation latency | < 30s from payment.captured webhook |
| Dunning email open rate | > 40% |
| Monthly revenue churn | < 6% |

— End of document —